# Architecture Decision Summary

ML-Driven Curriculum Design Chatbot  |  Mitacs Project  |  June 2026

Cross-reference of all 19 decisions in the Architecture Decision Matrix (May 2026) against the current codebase.

## Status Legend

| Status | Meaning |
| --- | --- |
| MATCH | Implemented exactly as recommended by the matrix. |
| EXCEEDS | Implementation went further than the prototype recommendation (e.g. added Hybrid RAG when Naive RAG was recommended). |
| DIVERGED | A different valid choice was made; rationale documented. |
| PENDING | Not yet implemented; still on the roadmap. |

# Section 1 — Core Architecture

| # | Decision | Matrix Recommendation (Prototype) | Implemented in Scripts |
| --- | --- | --- | --- |
| 1 | Agent Orchestration Framework | CrewAI (prototype) LangGraph (production) | CrewAI — agents/orchestrator.py, analysts, news, curriculum, cluster_interpreter all use crewai.Agent + crewai.Crew. 6-agent crew as of June 2026. |
| 2 | LLM Provider | OpenAI GPT-4o (primary) Claude Sonnet as configurable alternative via LLM_PROVIDER env var | Anthropic Claude Sonnet 4.6 is the DEFAULT (llm.py). Configurable via LLM_PROVIDER / LLM_MODEL in .env. Also validated on Ollama qwen2.5:14b for local dev. GPT-4o not used. |
| 3 | Memory — Skills Taxonomy | RAG (FAISS) | FAISS vector index (faiss_index/). Hybrid FAISS + BM25 via RRF. Built by build_index.py. |
| 3 | Memory — Clustering Results | Context window (small enough to include in prompt) | Dedicated cluster_tool.py reads clust_ensembled_results.csv directly and exposes it as CrewAI tools (all_clusters_tool, cluster_detail_tool). |
| 3 | Memory — Curricula | RAG (FAISS) or context window for prototype (2 files) | Live web search via DuckDuckGo at query time (curriculum.py). Static DOCX files not used. More advanced than recommended. |
| 3 | Memory — News Feeds | Context window (recent) + RAG (historical) | FAISS semantic index (faiss_news_index/) of ~97 articles from 5 RSS feeds. Built by build_news_index.py. |
| 3 | Memory — Raw Job Postings | Do NOT embed. Pre-aggregate to skill frequencies. | Correct — raw CSVs never indexed. Pre-aggregated into Grouped_Skills_Categorized_Updated.xlsx. |

# Section 2 — Knowledge Base and Retrieval

| # | Decision | Matrix Recommendation (Prototype) | Implemented in Scripts |
| --- | --- | --- | --- |
| 4 | Vector Store | FAISS (prototype) ChromaDB (production) | FAISS for both skills and news indices. No server, local files, gitignored and rebuilt locally. Production upgrade to ChromaDB not yet done. |
| 5 | Embeddings Model | OpenAI text-embedding-3-small (prototype) | mxbai-embed-large via Ollama (local, free, private). Swapped from nomic-embed-text after A/B eval showed +33% P@5. Decision made to avoid OpenAI API cost. |
| 6 | Chunking Strategy | RecursiveCharacterTextSplitter chunk_size=800, overlap=100 | Skills index: chunk_size=2000, overlap=0 (skill docs are short; single-chunk per skill). News index: chunk_size=1000, overlap=100 (VentureBeat articles require real chunking). Different from matrix but documented and justified. |
| 7 | RAG Architecture Style | Naive RAG (prototype) Advanced RAG + Reranking (production) | Hybrid RAG (FAISS dense + BM25 sparse via weighted RRF 1.0:0.10) + Agentic RAG (agents control when/how to retrieve). Beyond the prototype recommendation. No cross-encoder reranker yet. |

# Section 3 — Data Sources

| # | Decision | Matrix Recommendation (Prototype) | Implemented in Scripts |
| --- | --- | --- | --- |
| 8 | Existing Curriculum Access | Static local DOCX files (2 files for prototype) | Live DuckDuckGo web search at query time (curriculum.py agent). More advanced; no static DOCX files used. Pros: always fresh. Cons: inconsistent quality, rate-limited. |
| 9 | Industry Reports & News | RSS Feeds (Eric's script) + Published PDFs | RSS feeds implemented (fetch_news.py, 5 feeds, ~97 articles). PDF ingestion not yet built. No Coursera/Kaggle/Datacamp reports in index. |
| 10 | Web Search Tool | DuckDuckGo (prototype) Tavily (production) | DuckDuckGo via ddgs>=9.0.0 library (web_search_tool.py). Note: package renamed from duckduckgo-search to ddgs in 2025 — old name returns 0 results. |

# Section 4 — User Interface

| # | Decision | Matrix Recommendation (Prototype) | Implemented in Scripts |
| --- | --- | --- | --- |
| 11 | Frontend / Chat UI Framework | Chainlit | Chainlit (chatbot/app.py). Live agent step indicators, model selector ⚙️, per-session history. Launched with: chainlit run chatbot/app.py |
| 12 | Response Delivery | Streaming (Chainlit built-in) | Async crew execution (run_in_executor) with live agent step badges (cl.Step). Final answer is batched (appears when crew finishes), not token-streamed. Step-by-step progress visible during the ~3 min run. |

# Section 5 — Infrastructure and DevOps

| # | Decision | Matrix Recommendation (Prototype) | Implemented in Scripts |
| --- | --- | --- | --- |
| 13 | Cloud Platform | Render (prototype) AWS EC2/ECS (production) | Not deployed. Running locally only. Step 10 (cloud deployment) not yet started. |
| 14 | Deployment Model | Docker container | No Dockerfile exists. Runs via chainlit run chatbot/app.py locally. Docker containerisation not yet done. |
| 15 | Authentication | None (prototype — 4-person team) | No authentication. Access by localhost URL. Correct for current 4-person team scope. |

# Section 6 — Quality and Operations

| # | Decision | Matrix Recommendation (Prototype) | Implemented in Scripts |
| --- | --- | --- | --- |
| 16 | Monitoring & Observability | LangSmith (free dev tier) | LangSmith enabled via env vars in llm.py (LANGCHAIN_TRACING_V2, LANGCHAIN_PROJECT=mitacs-agents-research). Picks up all LLM + tool calls automatically via LangChain callbacks. |
| 17 | Evaluation Framework | Manual expert evaluation by professors | Custom automated eval framework: run_orchestrator_eval.py + orchestrator_queries.yaml (12 queries). PASS/FAIL grading on delegation, substrings, budget, forbidden hallucination patterns. Exceeds prototype recommendation. |
| 18 | Data Refresh Strategy | Manual rebuild (run build_index.py) | Manual. fetch_news.py + build_news_index.py run manually. No cron, no event-triggered rebuild. |
| 19 | Semantic Caching | None (prototype) | No caching implemented. Every query hits the LLM API fresh. |

# Summary

| Status | Count | Notes |
| --- | --- | --- |
| MATCH | 8 | Implemented exactly as the matrix recommended. |
| EXCEEDS | 7 | Went further than the prototype recommendation (Hybrid+Agentic RAG, cluster tool, custom eval framework, live curriculum scraping). |
| DIVERGED | 4 | Different valid choice made: Claude Sonnet vs GPT-4o; mxbai-embed-large vs OpenAI embeddings; chunk sizes tuned per index; PDF reports not ingested; response delivery batched not streamed. |
| PENDING | 2 | Cloud deployment (Decision 13) and Docker containerisation (Decision 14) not yet started. |

Key divergences from the matrix are all intentional and documented: the embedding model was switched to a local model to eliminate OpenAI API cost for index building; Claude Sonnet was chosen over GPT-4o based on superior instruction following and 200k context; the RAG pipeline was enhanced beyond the prototype spec during development as P@5 eval results drove iterative improvements. The two PENDING items (cloud deployment, Docker) are the remaining steps before production.